## Slide 1
10 Academy Kifiya AI Mastery Training Program 2
Jerusalem F.
(MSc, MSc DS)
June 2025
Effective Communication

## Slide 2: Four Steps to Ensure Understanding of Project Goals and Responsibilities
Conduct a Kick-off Meeting: Organize a meeting to clearly outline the project's goals, objectives, and strategic plan. Use visual aids, such as a project timeline or roadmap, to illustrate the overall vision and expected outcomes.
Define Individual Roles and Responsibilities: During the meeting, clarify the roles of each team member in relation to the project goals. Create a responsibility assignment matrix (RACI chart) to visually represent who is responsible, accountable, consulted, and informed for each task.
Establish Goals for Team and Individuals: Set specific, measurable objectives for both the team and individual members aligned with the project timeline. Ensure everyone understands how their contributions impact the overall project success.
Regular Check-ins and Feedback Sessions: Schedule weekly check-ins to assess progress, address any uncertainties, and reinforce the project goals. This will help keep everyone aligned and accountable.

## Slide 3: Three Ways to Assign Roles Based on Skills
Conduct Skills Assessments: Perform a quick skills inventory or assessment for each team member to identify their strengths, areas of expertise, and interests. This will help in matching roles to the right individuals.
One-on-One Discussions: Hold individual meetings with team members to discuss their preferences regarding project tasks and responsibilities. This encourages open communication and ensures they feel valued in their roles.
Create Role Descriptions: Develop clear role descriptions that outline required skills for each task or project area. Distribute these descriptions and allow team members to express their interest in specific roles based on their skill sets.

## Slide 4
Three Strategies to Improve Communication
Implement Daily Stand-ups: Introduce brief daily stand-up meetings where team members share their progress, challenges, and plans for the day. This fosters accountability and keeps everyone informed.
Utilize Collaboration Tools: Adopt project management and communication tools (e.g., Slack, Trello, or Microsoft Teams) to facilitate ongoing communication and track project updates. This encourages team members to share insights and challenges in real-time.
Encourage Open Feedback Culture: Promote an environment where team members feel comfortable providing and receiving constructive feedback. Establish norms for respectful communication to enhance trust and collaboration.

## Slide 5
Team-Building Activities: Organize team-building exercises that encourage collaboration and strengthen relationships. Activities can be both work-related (e.g., problem-solving workshops) and social (e.g., team lunches).
Cross-Training Opportunities: Encourage team members to learn each other’s roles and responsibilities through cross-training sessions. This not only increases understanding but also fosters appreciation for each other’s contributions.
Recognition of Collaborative Efforts: Acknowledge and reward collaborative behaviors publicly. Celebrating team successes reinforces the value of working together and motivates others to adopt a collaborative mindset.
Three Methods to Foster a Collaborative Attitude

## Slide 6: Framework for Effective Communication with Late-Comers
Observation and Preparation: Before addressing the issue, observe the pattern of lateness and prepare specific examples of how it impacts the team’s performance and morale.
Initiate a Private Conversation: Schedule a private meeting with the late-comers to discuss the issue. Ensure the setting is comfortable and non-confrontational.
Express Concerns Using "I" Statements: Start the conversation by expressing your observations and feelings.
Listen Actively: Give them a chance to explain their side. Listen without interruption and show empathy, which can help in understanding their challenges.
Collaboratively Find Solutions: Work together to identify potential solutions to their lateness, such as adjusting start times or addressing personal challenges they might be facing.
Set Expectations: Clearly communicate the expectation for punctuality moving forward and how it contributes to team effectiveness.